# MEPCO SCHLENK ENGINEERING COLLEGE, SIVAKASI

INSTITUTION’S INNOVATION COUNCIL

Student Projects Scheme (SPS)

SPS PROJECT PROPOSAL

| 1. | Details of Applicants : |  |  |
| --- | --- | --- | --- |
|  | Student 1 Name: Sukil Raj M S | Student 2 Name: Sanjay K N |  |
|  | Dept: AI & DS Year: 3 E-mail: sukilrajms_bai27@mepcoeng.ac.in Mobile: 8754361810 | Dept: AI & DS Year: 3 E-mail: nisanir8_bai27@mepcoeng.ac.in Mobile: 7358993642 |  |
| 2. | Details of the Guide : |  |  |
|  | Name: Dr.A.Shenbagarajan Designation : Associate Professor Mobile No. : 9788811288 E-mail: shenbagarajan@mepcoeng.ac.in |  |  |
| 3. | Project Title : Sign2Notes |  |  |
| 4. | Sector in which your Project proposal is to be Considered |  |  |
|  | Artificial Intelligence and Data Science/Bio-Medical/ Bio-Tech/Civil/Computer Science/Electrical/Electronics/Communication / Information Technology/Mechanical/General Sciences /Inter Disciplinary/ Others |  |  |

5. Project Summary

Sign2Notes is a lightweight, privacy-first prototype that converts classroom sign language into clear, templated notes to support students with hearing impairment. It uses webcam-based keypoint extraction (MediaPipe) and a compact temporal model to recognize a curated, high-impact vocabulary of learning signs. The system runs primarily on the client device to avoid raw-video storage and to preserve privacy. It provides real-time captions, a confidence indicator, and autogenerated template notes for lecture review and doubt resolution. The prototype scope is intentionally narrow (limited vocabulary and classroom contexts) to maximize accuracy with small, ethically collected datasets. The project aligns with SDG 4 (Quality Education) and SDG 10 (Reduced Inequalities). Deliverables: a demonstrable local-inference demo app, annotated mini-dataset, evaluation report (accuracy/latency), and a deployment plan for small classrooms and blended learning.

6. Project Details

1. INTRODUCTION

a. Background

Students with hearing impairments miss live lecture content because real-time captioning is costly or unavailable. Note-taking is impaired and classroom participation suffers.

b. Description of the problem

Live lectures are fast. Manual note-taking from sign language is slow and error-prone. Existing captioning is audio-dependent and excludes sign language. There is a gap for an affordable, portable tool that converts commonly used educational signs into usable notes without leaking sensitive video.

c. Brief review of previous work

Existing approaches use full raw-video ASL/CSL recognition, large models, and cloud inference. Open-source building blocks exist: MediaPipe for pose/keypoints, lightweight temporal models (1D-CNN/LSTM/transformer-lite), and sign lexicons (WLASL-style datasets). Prior work shows pose-keypoint pipelines reduce data needs but restrict vocabulary and context; that tradeoff is appropriate for a classroom-focused prototype.

2. DESCRIPTION OF THE PROPOSAL

a. Objectives

- Build a prototype app that recognizes a curated set of 150–300 high-impact classroom signs.

- Convert recognized signs into structured, templated notes (titles, bullet points, examples).

- Ensure privacy by extracting keypoints locally and never storing raw video.

- Demonstrate real-time inference on a modest workstation or laptop with ≤200 ms latency per inference.

- Produce an evaluation report with accuracy, latency, and UX feedback from 20 pilot users.

b. Methodology (stepwise activities and sub-activities)

Phase A — Design & dataset (weeks 1–6)

- Select 150–300 target signs with educators.

- Create annotation template and consent forms.

- Record controlled dataset (10 signers, multi-angle, varying lighting).

- Augment dataset (temporal jitter, brightness, synthetic keypoint noise).

Phase B — Model development (weeks 7–12)

- Implement MediaPipe keypoint extractor on-device.

- Train lightweight temporal model in PyTorch (1D-CNN or small transformer).

- Quantize/export model to ONNX/TFLite for edge inference.

- Integrate a confidence-calculator and fallback message.

Phase C — App UX and templating (weeks 13–16)

- Build frontend (Electron/React or simple web app) that captures webcam, extracts keypoints locally, and runs model.

- Implement templated notes generator (map recognized sign sequences → templated note structure).

- Add explainability overlay (skeleton + confidence).

Phase D — Pilot & evaluation (weeks 17–20)

- Deploy to 20 pilot users in small classrooms.

- Collect structured feedback, error cases, and log anonymized keypoints with consent.

- Compute metrics: sign-level accuracy, end-to-end note quality score (human-rated), latency.

Phase E — Reporting and dissemination (weeks 21–24)

- Final report.

- Demo video and README.

- Post-project activities plan.

3. WORK PLAN

a. Phase-wise plan of action (24 weeks total)

- Weeks 1–6: Design & dataset.

- Weeks 7–12: Model development.

- Weeks 13–16: App UI + templating.

- Weeks 17–20: Pilot deployment.

- Weeks 21–24: Analysis, report, dissemination.

b. Milestones (clear)

- M1 (week 6): Curated sign list + annotated seed dataset.

- M2 (week 12): Baseline model achieving ≥75% per-sign accuracy on seed test set.

- M3 (week 16): Working demo app with templated notes.

- M4 (week 20): Pilot completed with 20 users and initial UX metrics.

- M5 (week 24): Final report, demo assets, and deployment guide.

c. PERT/GANTT (attach chart)

Below is a compact textual Gantt (weeks on top). Adjust calendar to grant timeline.

| Phase / Weeks | 1–6 | 7–12 | 13–16 | 17–20 | 21–24 |
| --- | --- | --- | --- | --- | --- |
| Design & dataset | ██████ |  |  |  |  |
| Model dev |  | ██████ | █ |  |  |
| App UI |  |  | ████ |  |  |
| Pilot |  |  |  | ████ |  |
| Reporting |  |  |  |  | ████ |

(If a graphical GANTT is required for submission we will export a PNG/PDF on request.)

4. EXPECTED OUTCOMES

a. Quantified outputs (measurable)

- Prototype app with local inference and templated-note export. (Artifact)

- Seed annotated dataset: 10 signers × 150–300 signs × ~5 examples per sign = 7,500–15,000 samples (keypoint sequences). (Data artifact)

- Model performance: target ≥75% per-sign accuracy on test split for curated vocabulary. (Metric)

- Latency: target ≤200 ms inference time on target hardware. (Metric)

- Pilot feedback from 20 users with a mean usability score ≥4/5 on core flows. (Metric)

b. Post Project Activities

- Scale-up roadmap: expand vocabulary incrementally via active learning.

- Deployment plan: edge-optimized builds for low-cost laptops and Android WebAssembly.

- Data-sharing: provide anonymized keypoints dataset under a consented license for research.

- Outreach: workshops with 2–3 local schools for the deaf and hearing-impaired.

- Fund-seeking: use pilot results to apply for larger grants to scale dataset and model.

Ethical, privacy and risk mitigations (summary)

- Local keypoint extraction only; no raw video stored by default.

- Explicit consent, opt-in for any recordings.

- Small-vocabulary scope to limit misclassification risk.

- Fallback UX messages for low-confidence recognition.

DECLARATION

Project Title:

Declaration by the student(s):

We, Sanjay K N and Sukil Raj M S of Artificial Intelligence & Data Science Department hereby declare that we shall undertake the SPS project strictly in accordance with the provisions specified in the project proposal and we shall submit bi-monthly reports about the progress of the work and final report on completion of the project on time.

Date:

Place: 									Signature of the student(s)

--------------------------------------------------------------------------------------------------------------------------------------

Recommendation by guide:

I, Dr.A.Shenbagarajan of Artificial Intelligence & Data Science Department recommend the above SPS project, which is to be carried out under my supervision. I shall arrange to submit the final report on completion of the project on time and I will mentor the students throughout their endeavours.

| Forwarded | Recommended |
| --- | --- |
| Signature of the HOD | Signature of the guide |
| APPROVED PRINCIPAL |  |